## Slide 1
agent-meow · 010-client-overview
1 / 10

## Slide 2
agent-meow Voice Agent Project Overview
Lingchuang K16 + Jubao R16 Dual-Platform Plan
Goal
: Deliver a zero-cloud, zero-external-GPU local AI voice agent on two laptops
Date
: 2026-08-04 ·
Status
: Lingchuang K16 plan ready, Jubao R16 under evaluation
agent-meow · 010-client-overview
2 / 10

## Slide 3
Project Goal: What problem are we solving?
Pain point
: Voice agent cold-start takes
90 seconds
— poor user experience
Target outcome
:
Metric | Current | Target
Voice startup | 90 seconds | Instant (online) / ~8 seconds (offline)
Cloud dependency | Always online | Optional (works offline)
Operating cost | API billing | Zero (offline mode)
AI capability | Chat only | Chat + tool calls (code/files)
Core value
: Voice is the entry point — users speak to interact with AI, AI invokes tools to complete tasks
agent-meow · 010-client-overview
3 / 10

## Slide 4
Two Devices at a Glance
 | Lingchuang K16 | Jubao R16
Positioning | Premium flagship, max model quality | Best value, CUDA acceleration priority
CPU | AMD Ryzen AI MAX+ 395 | AMD Ryzen AI 9 HX 470
GPU | Built-in Radeon 8060S (96GB) | Built-in Radeon 890M + RTX 5060 (8GB)
AI chip | NPU (XDNA 2) | NPU (XDNA 2)
Memory | 32GB | 32GB
Strength | 96GB VRAM runs the largest models | RTX 5060 native CUDA acceleration
Same software, two hardware targets
: agent-meow delivers the same functionality on both devices, with different performance profiles
agent-meow · 010-client-overview
4 / 10

## Slide 5
Plan Overview: 4 Phases
Phase | Scope | Notes
1 | Cloud voice + GPU speech recognition | Parallel development, no inter-dependency
2 | UI integration + hybrid mode | Depends on Phase 1
3 | AI tool-calling capability | Depends on Phase 1
4 | Local LLM inference | Depends on Phase 3
Total effort
: 5 plans (006–010), estimated 2–4 weeks
agent-meow · 010-client-overview
5 / 10

## Slide 6
Phase 1: Cloud Voice + GPU Acceleration
Plan 006
: Install voice gateway + Alibaba DashScope
▸ Solve 90-second cold start → instant response (cloud always-on)
▸ Excellent Mandarin voice quality, direct connection from China
▸ 90-day free trial, then ~¥0.20/minute
Plan 008
: GPU speech recognition acceleration
▸ Lingchuang K16: Move speech recognition onto the GPU with Vulkan (60s → ~3s)
▸ Jubao R16: RTX 5060 supports CUDA natively — drop-in install (60s → ~1s)
Result
: Instant response in online mode, 3–8 second start in offline mode
agent-meow · 010-client-overview
6 / 10

## Slide 7
Phase 2: User Interface + Hybrid Mode
Plan 006b
: Online/offline auto-switching
▸ Auto-fall-back to offline when cloud is unavailable — no user-visible change
▸ Solves availability issues in mainland-China network conditions
Plan 007
: Keep the MeowCat paw UI, swap the underlying engine
▸ What the user sees stays the same (paw button + waveform animation)
▸ The internal transport layer upgrades to the more mature QAA protocol
▸ Add an online/offline toggle button
Result
: Consistent user experience, more stable under the hood
agent-meow · 010-client-overview
7 / 10

## Slide 8
Phase 3+4: AI Tool Calling + Local LLM
Plan 009
: AI voice → tool calls
▸ User speaks → simple questions get an instant answer
▸ When tools are needed (code/files/search) → run in background → speak the result
▸ AI voice becomes a work interface, not just a chat surface
Plan 010
: Local LLM inference
▸ Lingchuang K16: 35B model lives entirely in 96GB VRAM (highest quality)
▸ Jubao R16: Same 35B model, intelligently split between RTX 5060 + system RAM
▸ Zero API fees, fully local execution
Result
: A voice-driven AI agent that executes tasks with zero cloud cost
agent-meow · 010-client-overview
8 / 10

## Slide 9
Final Outcome Comparison
Metric | Lingchuang K16 | Jubao R16
Voice startup | Instant (online) / ~8s (offline) | Instant (online) / ~3s (offline)
Speech recognition | GPU ~3s (Vulkan) | GPU ~1s (CUDA)
AI model | 35B model (highest quality) | Same 35B model (slightly compressed)
Offline operation | ✅ Zero cloud | ✅ Zero cloud
Implementation effort | Medium (compile required) | Simple (drop-in install)
Summary
: Lingchuang K16 chases the highest quality with its huge VRAM; Jubao R16 chases the fastest speed and simplest setup with CUDA
agent-meow · 010-client-overview
9 / 10

## Slide 10
Cost & Risk
Development cost
:
Item | Lingchuang K16 | Jubao R16
Cloud voice | 90-day free, then ~¥0.20/min | Same
Offline operation | Zero cost | Zero cost
Dev effort | Medium | Lower
Risk
:
Risk | Level | Mitigation
Cloud service outage | Low | Auto-switch to offline mode
GPU compatibility | Medium | Drivers verified on both platforms
Model performance insufficient | Low | Can switch to a smaller model
agent-meow · 010-client-overview
10 / 10

## Slide 11
Project Vision
agent-meow
is a voice-first AI agent — users speak to:
▸ 💬 Chat: Natural language conversation, bilingual EN/ZH
▸ 🔧 Execute tasks: Invoke code, files, search, and other tools
▸ 🏠 Fully local: Works offline, zero cloud fees
▸ 🎨 Brand experience: MeowCat paw UI, distinctive interaction design
Dual-platform coverage
:
▸ Lingchuang K16 for power users (96GB VRAM, max-size models)
▸ Jubao R16 for mainstream users (RTX 5060 CUDA, best price/perf)
Same software on both platforms, same user experience, tuned to different hardware.
agent-meow · 010-client-overview
11 / 10